WHITLEY COUNTY REDEVELOPMENT

May 3 , 2011

The Whitley County Redevelopment Commission met Tuesday, May 3, 2011 in the Commissioner’s Room located on the first floor of the Whitley County Government Center.  In attendance were Chairman William Overdeer, Vice Chairman James Argerbright, Secretary Michael D. Schrader, Tom Rethlake and Frank Kessler, Brooks Langeloh.  Also in attendance were Alan Tio, Jim Breckler, Kelley Lefever, Chris Johnson, Dan Cameron, and George Baldus.  The minutes were recorded by Auditor Jen McGuire.  Chairman Overdeer called the meeting to order at 7:30 a.m.

IN THE MATTER OF PREVIOUS MINUTES AND VENDOR CLAIMS: The minutes of April 5, 2011 were approved with a motion from Schrader seconded by Kessler and carried with a 4/0 vote Rethlake not present and the vendor claims from the last meeting April 5, 2011 till May 2, 2011 were reviewed and a motion to approved was given by Schrader, seconded by Argerbright and approved.

THE MATTER OF BIDS FOR SIGNS:  Three bids for the new signs at the Rail Connect Park were opened.  The bids were

1. Custom Signs Unlimited Co                      $28,840

2. Baldus				      $40,000

3. Johnson Brothers		                  $30,000

All the bids will be review by Kelley Lefever out of Redevelopment and see if they meet all the specifications from the proposal.  A spreadsheet will be prepared and the bid will be granted.

IN THE MATTER OF REQUEST FOR EXTENSION: Fleming Excavating, Inc. respectfully requests a time extension to complete the Rail Connect Business Park Infrastructure Project. The requested date for extension is June 1, 2011, reasons for extension are weather, permits and sub contractors.  After discussion a motion to allow extension was made by Argerbright, seconded by Schrader and carried with a 4/0 vote.

IN OTHER MATTERS: Jim Argerbright working on Farm Lease for any changes that will be made after the crops are planted for fill dirt.  Brooks Langeloh wanted to know if the Commission has reviewed any funding for the new Tech School.

There being no further business or public comment, the meeting was adjourned.

Whitley County Redevelopment Commission

______________________________

William N. Overdeer, Chairman

______________________________

Michael D. Schrader, Secretary